CCS/0022/021

Joshua muindi

| Week | Start Date | End Date | Task | Deliverable |
| --- | --- | --- | --- | --- |
| Week 1 | Feb 10 | Feb 16 | UI/UX DESIN | UI design and prototypes |
| Week 2 | Feb 17 | Feb 23 | Implement User Login & Signup – Develop authentication system, including email/password login and third-party OAuth. | Functional user authentication system |
| Week 3 | Feb 24 | Mar 2 | Real-Time Collaboration Implementation – Set up WebSocket-based real-time editing feature. | Basic real-time collaborative editor |
| Week 4 | Mar 3 | Mar 9 | Version Control Integration – Implement Git-based version control features (commit, push, pull, merge). | Integrated Git version control system |
| Week 5 | Mar 10 | Mar 16 | In-Editor Communication Tools – Add chat, code comments, and notifications. | Built-in chat and comment system |
| Week 6 | Mar 17 | Mar 23 | Security & Authentication Enhancements – Implement role-based access control and encryption. | Secure authentication and user roles system |
| Week 7 | Mar 24 | Mar 30 | Cross-Platform Compatibility – Ensure functionality on Windows, macOS, Linux, and web browsers. | Fully tested cross-platform application |
| Week 8 | Mar 31 | Apr 6 | Performance Optimization & Scalability – Improve efficiency for large codebases and concurrent users. | Optimized and scalable system |
| Week 9 | Apr 7 | Apr 13 | Testing, Deployment & User Feedback – Conduct final testing, deploy CodeCollab, and collect feedback for refinements. |  |